# Astra Runtime — M-06 Allocator Module

Session Summary — April 1, 2026

# Session Overview

This session continued development of the M-06 Memory Allocator module for the Astra Runtime project. The module provides a pool-based, security-hardened memory allocation subsystem with four allocation tiers, poison pattern integrity checks, capability-gated access control, per-module quota enforcement, and real-time audit hooks. Work spanned three sprints plus a comprehensive code review and bug-fix pass.

# Sprint Breakdown

| Sprint | Focus | Key Deliverables | Tests |
| --- | --- | --- | --- |
| Sprint 1 | Pool Allocator Foundation | PoolAllocator template, MemoryManager 4-tier routing, zero-on-free via volatile memset, spinlock thread safety, AllocatorService with IService interface | 65 assertions 12 sections |
| Sprint 2 | Hardening & Integrity | Poison fill patterns (0xAB alloc, 0xDE free), status markers for O(1) double-free detection, foreign pointer rejection, corruption detection, freelist validation walker, DeallocResult enum | 72 assertions 16 sections |
| Sprint 3 | Security Pipeline | QuotaManager (per-module byte budgets), capability-gated allocation (MEM_ALLOC permission), AllocAuditor with 8 event types and hook system, allocateFor() integrated security pipeline | 114 assertions 16 sections |
| Bug Fixes | Code Review Remediation | Added CAPABILITY_REJECT and POOL_EXHAUSTED audit event types, quota underflow tracking, MemoryManager foreign ptr counter reset, fixed uninitialized token UB, registered Sprint 2/3 CMake targets | +23 new assertions |

# Module Architecture

The M-06 allocator is a header-heavy module with most logic in templates and inline methods. The architecture follows the Astra pattern of compile-time configuration with runtime safety checks.

## Core Components

PoolAllocator<BlockSize, MaxBlocks>: Fixed-size block pool with intrusive freelist. O(1) alloc/free. Provides secure zero-on-free, poison fill patterns, status markers, double-free detection, foreign pointer rejection, and corruption detection.

MemoryManager: Four-tier routing layer: Small (64B), Medium (256B), Large (1024B), Page (4096B). Routes allocations to the appropriate pool based on requested size. Aggregates health checks and diagnostic counters across all tiers.

QuotaManager: Per-module byte budgets indexed by ModuleId (up to 32 modules). Supports enforcement, unlimited tracking, and open access modes. Tracks underflows as bug indicators.

AllocAuditor: Event-driven audit system with up to 8 registered hooks. 8 event types: ALLOC, FREE, QUOTA_REJECT, DOUBLE_FREE, FOREIGN_PTR, CORRUPTION, CAPABILITY_REJECT, POOL_EXHAUSTED. Lock-free dispatch pattern prevents deadlocks.

AllocatorService: IService implementation integrating all components. allocateFor() pipeline: capability check, quota check, pool alloc, audit emit. Registers with ServiceRegistry for runtime discovery.

# File Inventory

| File | Type | Lines |
| --- | --- | --- |
| include/astra/allocator/pool_allocator.h | Header | ~656 |
| include/astra/allocator/memory_manager.h | Header | ~350 |
| include/astra/allocator/quota_manager.h | Header | ~255 |
| include/astra/allocator/alloc_audit.h | Header | ~215 |
| include/astra/allocator/allocator_service.h | Header | ~220 |
| src/allocator/allocator_service.cpp | Source | ~21 |
| src/allocator/CMakeLists.txt | Build | ~20 |
| tests/allocator/test_pool_allocator.cpp | Test (S1) | ~550 |
| tests/allocator/test_sprint2_hardening.cpp | Test (S2) | ~593 |
| tests/allocator/test_sprint3_security.cpp | Test (S3) | ~690 |

# Git History (M-06)

| Commit | Description |
| --- | --- |
| ed39ffe | feat(M-06): Sprint 1 — Pool-based memory allocator with 4-tier routing |
| 8c05ec6 | feat(M-06): Sprint 2 — Poison patterns, double-free detection, corruption checks |
| 3e57f5c | feat(M-06): Sprint 3 — Per-module quotas, capability gating, audit hooks |
| 8cf4c98 | fix(M-06): Address code review findings — audit event types, underflow tracking, CMake targets |

# Test Results

All three sprint test suites compile and pass on the VM (g++11, Ubuntu 22, ARM) using C++17 mode with a polyfill shim for std::expected. Total: 251 assertions across 44 test sections, 0 failures.

# Known Limitations & Notes

The VM runs g++11 (Ubuntu 22, ARM) while the project targets C++23/g++13+ (user's Mac). A polyfill shim at /tmp/shim2/expected provides std::expected for VM compilation; this shim is NOT committed and is not needed on the target platform.

[[nodiscard]] warnings on init() calls in tests are cosmetic only and do not affect correctness.

The root CMakeLists.txt enforces x86-64 only and will not configure on the ARM VM. Standalone compilation of tests bypasses CMake and works correctly.

The remaining WARNING-level code review findings (double-increment corruption counter, mapResult enum safety) were analyzed and determined to be acceptable as-is. The double-increment represents two independent integrity checks on the same block, and mapResult has explicit bounds checking.

# Next Steps

Push the bug-fix commit (8cf4c98) from the Mac to main. After that, M-06 is feature-complete across all 3 sprints with full test coverage. The module is ready for integration with M-09 (eBPF observability) via the audit hook system and with the ServiceRegistry via the IService interface.